SERVICE AGREEMENT

Web Platform Development "Miss Miami 2026"

PARTIES:
Service Provider: Elena (CoreNova) — Web Platform Developer
Client: Iryna — Organizer of Miss Miami 2026 Competition
Execution Date: July 12, 2026

1. SCOPE OF WORK
Development, design, and launch of Miss Miami 2026 web platform based on pure HTML/CSS/JavaScript with Stripe integration, Firebase, and content management systems.

The platform is divided into two implementation stages, each with clearly defined functionality.

2. PRICING AND PAYMENT TERMS

| Component | Cost (USD) |
| --- | --- |
| Deposit (paid July 10, 2026) | $ 1,000 |
| Stage 1 — Platform Launch | $ 3,000 |
| Stage 2 — Extended Functionality | $ 2,000 |
| TOTAL | $ 6,000 |

Payment Schedule:
• Deposit: $ 1,000 (paid July 10, 2026)
• Stage 1: $ 3,000 (payments on the 10th of each month, starting August 10, 2026)
• Stage 2: $ 2,000 (after Stage 1 launch)

Payments are made to the Service Provider's bank account on the 10th of each month.

3. STAGE 1 — PLATFORM LAUNCH ($ 3,000)
Execution Timeline: 4-6 weeks after receiving necessary information from Client

3.1. CORE FUNCTIONALITY (implemented and launched):
✓ Email campaigns and automatic notification system
✓ CRM client database (automatic save of all applications)
✓ Contestant registration + Stripe payment integration ($ 250)
✓ Personal dashboard for contestants with application status tracking
✓ Road to the Crown — personalized 8-step preparation program
✓ Sponsor registration + Stripe payment integration
✓ Sponsor Deck (downloadable PDF)
✓ Sponsorship packages (Gold, Platinum, Titleholder)
✓ "Become a Sponsor" form with payment capability
✓ Countdown to Final Event
✓ News subscription
✓ All website pages (9 pages with unique design)
✓ CRM integration (all applications automatically saved)
✓ Automated email sequences (confirmation, reminders, instructions)
✓ Admin dashboard (manage contestants, sponsors, statistics)
✓ FAQ, Contacts, Privacy Policy, Terms & Conditions, Refund Policy
✓ SEO optimization of all pages
✓ Branding pages (media kit, press section, news)

3.2. STRUCTURE IMPLEMENTED (no functionality, ready for content addition):
□ Miss Miami Merch Store (structure, no integration)
□ "People's Choice" Voting system with fraud protection (structure)
□ Judge Profiles (spaces for photos and biographies)
□ Promo Code System in Admin Panel
□ Blog with articles (4 starter articles):
   - How to Prepare for a Beauty Pageant
   - Miss Miami Tips
   - Interview Preparation
   - Runway Training
□ Affiliate Program (structure)
□ Online Ticket Sales (ticketing platform integration)

4. STAGE 2 — EXTENDED FUNCTIONALITY ($ 2,000)
Implemented after Stage 1 launch

Includes activation, content population, and launch of all modules implemented in Stage 1:

✓ Merch store activation (integration, product upload)
✓ "People's Choice" voting launch
✓ Judge profiles population (photos, biographies)
✓ Promo code system activation
✓ Writing and publishing 4 SEO articles
✓ Affiliate program launch
✓ Ticket sales integration
✓ Additional functionality upon request

5. TECHNICAL SUPPORT
Service Provider guarantees technical support and platform maintenance for 365 days after Stage 1 launch. This includes bug fixes, updates, security maintenance, and performance optimization.

6. OBLIGATIONS OF PARTIES

Service Provider (Elena/CoreNova):
• Develop the platform according to this Agreement
• Ensure quality testing before launch
• Provide training for admin panel operation
• Provide technical support for 365 days
• Resolve issues and bugs upon discovery

Client (Iryna):
• Provide all necessary information (contacts, photos, texts, media materials)
• Make payments according to the schedule
• Independently purchase domain name
• Independently purchase hosting for the platform
• Provide timely feedback and clarifications

7. DOMAIN NAME AND HOSTING
Client is independently responsible for:
• Purchasing domain name (www.yourdomainname.com)
• Selecting and paying for hosting
• Setting up DNS records

Service Provider will provide all necessary technical information for configuration.

8. TERMINATION
This Agreement may be terminated by either party with 7 days written notice. If terminated by Client, all completed work remains Client's property. Unused deposit is returned proportionally for incomplete work.

________________________________________________________________________________

Signatures:

Service Provider: Elena (CoreNova) _________________ Date: __________

Client: Iryna _________________ Date: __________